**Sprint 2**

Benjie S. Gonzales Jr.

Sprint goal:

To know HTML, CSS, and JavaScript and be able to

apply it in creating a website

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User stories** | **Acceptance criterion** | **User Story Points** | **Value Points** | **Bang for the buck** |
| As a website owner, I want to make my website presentable so that many viewers will be drawn to the website | * Website contains logo * Website can be viewed * Website contains navigation bars * Website contains high-definition pictures | 8 | 55 | 6.875 |
| As a user I want to access relevant information so that I can feed my curiosity on things that I want to know. | * User can view the poem of the day * User can view the author of the poem * User can access poem collections * User can search poems | 5 | 34 | 6.8 |

**Product Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog task** | **Assigned to** | **Task status** | **Estimate days** |
| **User story #1: As a website owner, I want to make my website presentable** | Benjie Gonzales Jr. | Started | Total: 5 days |
| Task: Website contains logo | Benjie Gonzales Jr. | Finished | 1 day |
| Task: Website can be viewed | Benjie Gonzales Jr. | Finished | 1 day |
| Task: Website contains navigation bars | Benjie Gonzales Jr. | Finished | 2 days |
| Task: Website contains high-definition pictures | Benjie Gonzales Jr. | Finished | 1 day |
| **User story #2: As a user I want to access relevant information** | Benjie Gonzales Jr. | Partially completed | Total: 25 days |
| Task: User can view the poem of the day | Benjie Gonzales Jr. | Finished but needs improvement | 1 day |
| Task: User can view the author of the poem | Benjie Gonzales Jr. | Finished | 1 day |
| Task: User can access poem collections | Benjie Gonzales Jr. | Finished but needs improvement | 1 day |
| Task: User can search poems | Benjie Gonzales Jr. | Not implemented | 1 days |

**Sprint Backlog**

**Daily Scrum**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 1** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Completed Tasks | None | None | None | None | None |
| Task to be done the following working days | Search on HTML | Do further research in HTML | Further HTML research | Watch tutorials on HTML | Watch tutorials on HTML |
| Impediments | Slow internet connection | Distracted by other things | Slow internet connection | Chores in the house | Insufficient time to finish studying all lessons |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 2** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Search on HTML | Do further research in HTML | Further HTML research | Further HTML research | Watch tutorials on HTML |
| Task to be done the next working days | Practice using HTML | Do more HTML practice | Start research on CSS | Continue research on CSS | Watch tutorial videos on CSS |
| Impediments | Too many distractions at home | Family events | None | None | None |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 3** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Practice using HTML | Do more HTML practice | Start research on CSS | Continue research on CSS | Watch tutorial videos on CSS |
| Task to be done the next working day | Personal practice on CSS | Practice CSS further | Start learning Javascript | Continue learning Javascript | Watch tutorial videos on Javascript and start practice coding on Javascript |
| Impediments | Student is not very good at coding | Student is not very good at coding | Student is not very good at coding | Student is not very good at coding | Student is not very good at coding |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 4** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Personal practice on CSS | Practice CSS further | Start learning Javascript | Continue learning Javascript | Watch tutorial videos on Javascript and start practice coding on Javascript |
| Task to be done the next working day | Create website | Continue creating website | Continue creating website | Improve website | Finalize wesbite |
| Impediments | none | none | none | none | none |

**Sprint Review**

* The task was finished because the product and sprint backlog were created and mostly followed
* Next sprint should focus more on learning the languages needed to build the website.
* The task took too long because the programmer has limited knowledge on making websites. Next time, the programmer should invest his time on watching a lot of YouTube tutorials.

**Sprint retrospective**

**Things that went well:**

* Most of the tasks were implemented on the website

**Problems encountered:**

* No basis or format to follow with the task that needs to be done
* Confusions on the task that must be done
* Constant changes with the plan

**Problems solved by:**

* Watching a lot of videos to remove confusion and to know the things that needs to be done

**Things to improve:**

* Limiting time spent on unnecessary things
* Plan schedule way ahead of time
* Search for ideas early on to be able to start early
* Focusing on the tasks that needs to be done