Sprint 3

Benjie S. Gonzales Jr.

**Sprint goal:**

The programmer’s goal is to know about programming frameworks and database, applying them in making a website.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User stories** | **Acceptance criterion** | **User Story Points** | **Value Points** | **Bang for the buck** |
| As an Administrator, I want to  Create a site where all the  entries and contents  are stored, and future stories  can be added and edited so that I can manage the page and keep it pleasing for the viewers of the page. | There is a databasewhere all the stories andsite contents are stored. | 13 | 89 | 6.85 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| As a user, I want to be able to report some things that I think needs improvement. | * User can message or give feedback about the website * Contact details are provided in the website * Name of the website creator is present in the website | 3 | 8 | 2.6667 |

**Product Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| As a user, I want to be able to contribute something to the website. | * User can write their own poems and publish it to the website * User can donate amount to help maintain and improve the website | 3 | 13 | 4.3333 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| As an administrator, I want to be able to make improvements to the website | * Administrator can edit the website * Administrator can add, delete, and update certain information | 5 | 21 | 4.2 |

**Sprint Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog task** | **Assigned to** | **Task** | **Estimate days** |
| As an Administrator, I want to  Create a site where all the  entries and contents  are stored, and future stories  can be added and edited so that I can manage the page and keep it pleasing for the viewers of the page. | Benjie Gonzales Jr. | - Research about the different programming framework - Research different databases that can be used - Choose programming framework and database to be used - Create website | Total: 30 days  -3 weeks  -1 week  -1 day  1 week |

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog Task** | **Assigned to** | **Task Status** | **Estimate Days** |
| **User story # 3 As a user, I want to be able to contribute something to the website.** | **Benjie Gonzales Jr.** | **Started** | **Total days: 4 days** |
| Task: User can write their own poems and send it to the website | Benjie Gonzales Jr. | Finished | 2 days |
| Task: User can donate amount to help maintain and improve the website | Benjie Gonzales Jr. | Not implemented | 2 days |
| **User story #4 As an administrator, I want to be able to make improvements to the website** | **Benjie Gonzales Jr.** | **Not started** | **Total: 4 days** |
| Task: Administrator can edit the website | Benjie Gonzales Jr. | Finished | 2 days |
| Task: Administrator can add, delete, and update certain information | Benjie Gonzales Jr. | Finished | 2 days |

|  |  |  |  |
| --- | --- | --- | --- |
| **Backlog Task** | **Assigned to** | **Task Status** | **Estimate Days** |
| **User story #5 As a user, I want to be able to report some things that I think needs improvement.** | **Benjie Gonzales Jr.** | **Tasks are mostly not done** | **Total: 3 days** |
| Task: User can message or give feedback about the website | Benjie Gonzales Jr. | Not implemented | 1 day |
| Task: Contact details are provided in the website | Benjie Gonzales Jr. | Not implemented | 1 days |
| Task: Name of the website creator is present in the website | Benjie Gonzales Jr. | Finished | 1 day |
| **User story #6 As an administrator, I want to be able to edit my posts** | **Benjie Gonzales Jr.** | **Finished** | **Total: 4 days** |
| Task: User can edit published poem | Benjie Gonzales Jr. | Finished | 2 day |
| Task: User can delete published poem | Benjie Gonzales Jr. | Finished | 2 days |

**Daily Scrum**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 1** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Completed Tasks | None | None | None | None | None |
| Task to be done the following working days | Search on Backend Programs | Search on Backend Programs | Further Backend Programs | Watch tutorials on Backend Programs | Watch tutorials on Backend Programs |
| Impediments | None | None | None | None | None |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 2** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Search on Backend Programs | Search on Backend Programs | Further Backend Programs | Watch tutorials on Backend Programs | Watch tutorials on Backend Programs |
| Task to be done the next working days | Search on PHP | Do more PHP practice | Watch tutorials on PHP | Continue watching tutorials on PHP | Start coding |
| Impediments | None | None | None | None | None |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 3** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Search on PHP | Do more PHP practice | Watch tutorials on PHP | Continue watching tutorials on PHP | Start coding |
| Task to be done the next working day | Search on how to connect website to database | Continue searching on how to connect website to database | Start coding | Continue coding | Continue coding |
| Impediments | none | none | none | none | none |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week 4** | | | | | |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task completed | Search on how to connect website to database | Continue searching on how to connect website to database | Start coding | Continue coding | Continue coding |
| Task to be done the next working day | Create connection to database | Continue with connection to database | Improve website | Improve website | Finalize wesbite |
| Impediments | none | none | none | none | none |

Sprint Review

* The task was a bit challenging since there are a lot of information to take in. might be a good idea to a lot more time in research so that the website is better.
* Setting up a connection to the database took some time because the programmer has little knowledge on how to set up connection.
* Youtube is really a great source of information and knowledge. Next time watch lots of YouTube tutorial to pass requirements on time.

Sprint retrospective

Things that went well:

* Task were scheduled accordingly and the scheduled were followed

Problems encountered:

* No basis or format to follow with the task that needs to be done
* Confusions on the task that must be done
* Constant changes with the website

Problems solved by:

* Watching youtube videos to clarify confusions

Things to improve:

* Listening skill
* Limiting time spent on unnecessary things
* Plan schedule way ahead of time
* Search for ideas early on to be able to start early